Spotifood

Executive summary

By

Mr. Kittinut Saengsri 592115003

Mr. Sirisak Wongwal 592115031

Department of Software Engineering

College of Arts, Media, and Technology

Chiang Mai University

Project Advisor

Dr. Passakorn Phannachitta

Executive summary

Proposal

In this progress, I had meetings with the project advisor, discussing to define

the scope of the project, the alternative solutions, development plan, deliverables, and

the schedule of the project.

Progress I

In this progress, I established documents including project plan, software

requirement specification, software design document, test plan, test record, and

traceability record. I also implemented software covering two features in this progress,

which are Feature #1: Authentication

Feature #2: Content CRUD

Feature #3: User management

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name: BuffQ** | | | |
| **Create By:** | **Date** | **Reporting Progress:** | |
| SW, KT | 29/07/2019 | Progress 1 | |
| **Project Overall Status: 50%** | | | |
| **Milestone Deliverables performance reporting** | | | |
| **Milestone** | **Due Date** | **%Complete** | **Deliverable Status** |
| M1 Proposal | 18/07/2019 | 100% | On Schedule |
| M2 Progress 1 | 30/07/2019 | 89% | On Schedule |

\*SW : Sirisak Wongwal

\*KT : Kittnut saengsri

**Features in progress #1**

|  |  |  |
| --- | --- | --- |
| **Features** | **Name** | **Status** |
| 1 | Authentication | Complete |
| 2 | Content CRUD | Incomplete |
| 3 | User management | Incomplete |

## **Summary Report**

|  |  |  |
| --- | --- | --- |
| **Document** | **Version** | **Status** |
| Spotifood\_Proposal\_V.3.0 | V.3.0 | 100% Complete |
| Spotifood\_ProjectPlan\_V.1.0 | V.1.0 | 100% Complete |
| Spotifood\_SRS\_V.1.0 | V.1.0 | 100% Complete |
| Spotifood\_SoftwareDesign\_V.1.0 | V.1.0 | 100% Complete |
| Spotifood\_TestPlan\_V.1.0 | V.1.0 | 100% Complete |
| Spotifood\_TestRecord\_V.1.0 | V.1.0 | 100% Complete |
| Spotifood\_Traceability\_V.1.0 | V.1.0 | 100% Complete |
| Spotifood\_ES\_V.1.0 | V.1.0 | 100% Complete |
| Coding | V.1.0 | 75% Complete |